# LACS Manuscript Tables (Transfer Content)

Legislative Agenda and Calendar System (LACS)

Ready-to-copy content for Chapter 11–12 tables.

## Table 22: Sprint Execution Summary

| Sprint | Key Deliverables | Status |
| --- | --- | --- |
| Sprint 1 | User Authentication System; Role-Based Login; Basic Calendar Display; Session Timeout & Login Logging; Session Creation & Management; Password Encryption; User Profile Basics | Done |
| Sprint 2 | Agenda Creation & Management; Agenda Item Tracking (title, owner, priority, deadline, status); Session Document Uploads; Meeting Minutes (draft/publish); Attendance Recording; Staff Assignment to Sessions; Session Cancellation with Reasons | Done |
| Sprint 3 | Unified Deadline Tracking View; Automated Deadline Creation from Agenda Items; Incomplete-Session Requirement Alerts; Reminder Batches & Recipients; In-App Notification Bell; 24h/1h Automated Session Reminders; Urgency Countdown Indicators; Same-Day Calendar Conflict Warning | Done |
| Final Sprint | Reports & Analytics Dashboard (Chart.js); AI Document Classification & Verification; OTP Email Verification; Account Lockout & Maintenance Mode; Audit Logs; Global Search; Venues Management; LGU Integration API (calendar/session/deadline sync); Public Portal; System Testing, Bug Fixing, Deployment & Documentation | Done |

## Table 23: Sample Test Cases

| Test Case ID | Module | Input | Expected Output | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Authentication | Valid Staff credentials | User is logged in and redirected to dashboard | User authenticated and redirected to Staff dashboard | Pass |
| TC-02 | Authentication | Invalid password | Login rejected with error message | Error shown; user remains on login page | Pass |
| TC-03 | Authentication | Multiple failed login attempts | Account temporarily locked per system settings | Lockout triggered after configured attempt limit | Pass |
| TC-04 | OTP Verification | Correct 6-digit OTP for non-admin user | OTP accepted; session established | Access granted after successful OTP verification | Pass |
| TC-05 | Agenda Creation | New agenda linked to an existing session | Agenda created and listed under the session | Agenda saved and visible in Agenda module | Pass |
| TC-06 | Agenda Items | New agenda item with title, owner, priority, deadline | Agenda item created and stored | Item displayed with correct owner, priority, and deadline | Pass |
| TC-07 | Deadline Tracking | Agenda item with due date | Deadline appears in unified deadline list | Deadline listed with status and urgency indicator | Pass |
| TC-08 | Deadline Conflict Detection | Two sessions scheduled on the same calendar day via drag-and-drop | System warns of same-day conflict and asks for confirmation | Warning dialog shown; proceed/cancel options available | Pass |
| TC-09 | Session Numbering | Create Regular Session with duplicate session number | System rejects duplicate session number | Create request rejected; consecutive numbering enforced | Pass |
| TC-10 | Session Creation | Rapid double-submit of Create Session form | Only one session record is created | Idempotency/lock prevented duplicate insert | Pass |
| TC-11 | Reminders | Upcoming session within 24-hour reminder window | Automated 24h reminder generated for participants | Reminder batch created and visible in Notifications | Pass |
| TC-12 | Notifications | Assigned agenda/task notification | User receives in-app notification | Notification appears in bell/notifications view | Pass |
| TC-13 | Calendar | Filter calendar by session type (Regular/Special/Emergency) | Only matching sessions are displayed | Filtered view shows correct session types | Pass |
| TC-14 | Attendance | Mark member as Present/Absent/Late/Excused | Attendance status saved for the session | Status recorded and reflected in attendance list | Pass |
| TC-15 | Meeting Minutes | Draft minutes then publish | Minutes saved as draft, then marked published | Draft saved; publish status updated successfully | Pass |
| TC-16 | Document Upload | Upload PDF to a session | Document stored and linked to session | File uploaded and listed under session documents | Pass |
| TC-17 | AI Document Classification | Upload file named Resolution-2026-001.pdf | Auto-classified as Resolution with confidence score | Classified as Resolution; shown in Analytics for verify/reclassify | Pass |
| TC-18 | Reports & Analytics | Open analytics dashboard | Charts and summary metrics load correctly | Session/completion metrics and charts displayed | Pass |
| TC-19 | Audit Logs | Perform create/update/delete actions as admin | Actions appear in audit log with user and timestamp | Corresponding audit entries recorded | Pass |
| TC-20 | Integration API | Valid Bearer API key request to calendar endpoint | Calendar/session data returned in JSON | Authorized response with expected payload | Pass |
| TC-21 | Integration API | Request with missing/invalid API key | Unauthorized error returned | Access denied with proper error response | Pass |
| TC-22 | Role-Based Access | Staff account attempts Admin-only Settings page | Access denied / menu hidden | Staff cannot open Admin Settings | Pass |
| TC-23 | Forgot Password | Registered email for password reset | Temporary password emailed to user | Reset email sent; user can log in with temporary password | Pass |
| TC-24 | Session Cancellation | Cancel session with reason "Schedule Conflict" | Session status set to Cancelled with reason stored | Session cancelled; reason and history recorded | Pass |

## Table 24: Notable Bugs and Resolutions

| Bug ID | Module | Description | Severity | Resolution | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-01 | Session Creation | Double-clicking Create Session caused duplicate session records | High | Added client idempotency token, server create lock, and short-window duplicate detection | Resolved |
| BUG-02 | Calendar Scheduling | Drag-reschedule allowed same-day overlaps with no warning | Medium | Added same-day conflict confirmation dialog before saving reschedule | Resolved |
| BUG-03 | Authentication | Login failed on hosts without mysqli get_result() support | High | Implemented bind-result fallback in authentication queries | Resolved |
| BUG-04 | Deadline Tracking | Missing priority column after partial migration caused deadline list errors | Medium | Added schema check with default priority fallback (Medium) | Resolved |
| BUG-05 | Analytics / AI Docs | Analytics crashed when ai_documents table was not yet created on live | Medium | Added ensure/create table routine and graceful handling when table is absent | Resolved |
| BUG-06 | Session Management | Older deployments missing session_number caused session create/list failures | High | Added diagnostic/auto-ALTER and enforced consecutive unique numbering | Resolved |
| BUG-07 | Reminders | Users saw system monitoring reminders mixed with personal notifications | Medium | Separated Notifications bell (user-specific) from Reminders module (system monitoring) | Resolved |
| BUG-08 | Agenda Management | Agenda item create occasionally failed validation when optional fields were blank | Low | Normalized optional fields and tightened server-side validation/defaults | Resolved |
| BUG-09 | Reports | Some charts rendered empty due to inconsistent date grouping in monthly metrics | Medium | Corrected aggregation queries and null-safe date handling | Resolved |
| BUG-10 | Integration API | Unauthorized clients could reach discovery endpoints without clear rejection | High | Enforced Bearer API-key validation and scoped permission checks | Resolved |
| BUG-11 | Session Status | Past Scheduled sessions remained active instead of being marked missed | Medium | Auto-mark past scheduled sessions as Missed during fetch/sync | Resolved |
| BUG-12 | Configuration | Live environment risked running with local XAMPP default DB credentials | Critical | Added live-host guard blocking insecure default .env/DB settings | Resolved |
| BUG-13 | Document Upload | Large/special-character filenames caused unstable AI classification labels | Low | Sanitized filenames and applied keyword-based classification rules with admin reclassify | Resolved |
| BUG-14 | Access Control | Non-admin users could still reach some admin UI routes via direct URL | High | Strengthened role checks on server APIs and view routing | Resolved |
| BUG-15 | Notifications | Rescheduled sessions did not clearly communicate old vs new datetime | Medium | Updated reminder message template to include previous and new schedule details | Resolved |

## Table 25: Objectives-to-Deliverables Traceability

| Function | Tool/Technology |
| --- | --- |
| 1. Centralized scheduling platform | Legislative Calendar Management and Session Scheduling modules |
| 2. Automated deadline tracking and management | Deadline Tracking and Monitoring module; automated deadline creation from agenda items |
| 3. Integration of legislative reading stages with calendar agenda | Agenda Creation and Management module with agenda-item / reading-stage tracking |
| 4. Automated notification and reminder system | Reminder/Notification module; 24h and 1h session reminder cron jobs |
| 5. Automated document analysis and summarization using AI classification | Document Analysis / AI Classification module with admin verify and reclassify workflow |
| 6. Conflict prevention mechanisms | Same-day calendar conflict warning; duplicate session prevention; unique session numbering |
| 7. Secure role-based system access | Authentication module, OTP verification, account lockout, RBAC, session timeout |
| 8. Session documentation and attendance support | Session Documents, Meeting Minutes, and Attendance modules |
| 9. Decision-support reporting and analytics | Reports & Analytics dashboard (metrics and Chart.js visualizations) |
| 10. Interoperability with other LGU systems | Integration API v1 (calendar, sessions, deadlines, outbound schedule sync) |
| 11. Transparency for public stakeholders | Public Portal (sessions, agendas, documents, announcements) |
| 12. Accountability and auditability of system actions | Audit Logs module with filtered activity history and export |

## Notes for manuscript transfer

Copy each table into your manuscript Word file, then apply your manuscript table style (green header, borders, numbering).

For a shorter chapter, keep about 8–10 test cases and 6–8 bugs.

Conflict detection wording should remain as same-day calendar warning / duplicate prevention to match actual system behavior.